# MicroStrategy to Power BI Migration Framework

MicroStrategy → Power BI Migration Research & Execution Framework

## 1. Application Inventory

Objective:

Create a centralized inventory of all reports, dashboards, cubes, datasets, prompts, and dependencies.

Key Challenges:

- Duplicate reports

- No ownership

- Obsolete reports

- Embedded business logic

- Report sprawl

- No documentation

Power BI Solutions:

- Certified semantic models

- Usage analytics

- Governance framework

- Metadata extraction

- KPI standardization

Recommended Inventory Attributes:

- Report ID

- Report Name

- Business Domain

- Owner

- Source Systems

- Refresh Frequency

- Usage Frequency

- Complexity

- Security Type

- Dependencies

- Migration Priority

## 2. Data Connection Register

Objective:

Identify all source systems and connectivity patterns.

Common Sources:

- Hadoop

- SQL Server

- Netezza

- APIs

- Excel

- Flat files

Challenges & Solutions:

- Scattered data → Centralized warehouse/lakehouse

- Different refresh cycles → Orchestrated pipelines

- Cross-source joins → Star schema modeling

- Hadoop DirectQuery slowness → Import mode + aggregations

- Schema drift → Monitoring and data contracts

Recommended Architecture:

Source Systems

↓

ETL / ELT Layer

↓

Central Warehouse / Lakehouse

↓

Gold Layer / Data Mart

↓

Power BI Semantic Models

## 3. Dependency & Complexity Register

Objective:

Understand dependencies between reports, KPIs, datasets, prompts, and tables.

Complexity Categories:

- Low

- Medium

- High

- Very High

MicroStrategy vs Power BI Challenges:

- Intelligent Cubes → Import mode/aggregations

- Nested metrics → DAX optimization

- Prompt filtering → Field parameters

- Freeform SQL → Refactoring into views/procedures

- Dynamic sourcing → Composite models

## 4. Step-by-Step Migration Approach

Phase 1 – Discovery & Assessment

- Metadata extraction

- Usage analysis

- Security analysis

- KPI mapping

Phase 2 – Rationalization

- Remove duplicates

- Retire obsolete reports

- Consolidate KPIs

Phase 3 – Architecture Design

- Build semantic layer

- Data marts

- Governance framework

- Security model

Phase 4 – Pilot Migration

- Select 10–20 reports

- Validate numbers, performance, security

Phase 5 – Migration Factory

Roles:

- Business Analyst

- Data Engineer

- Power BI Developer

- QA

- Architect

Phase 6 – Validation & UAT

Validation Areas:

- Totals

- Filters

- Drilldowns

- Security

- Performance

Phase 7 – Deployment & Hypercare

- Deployment

- Monitoring

- Bug fixes

- User adoption

## 5. Risk / Blocker Identification

Top Risks:

- No KPI standardization

- Slow DirectQuery

- Poor data quality

- Security mismatch

- DAX complexity

- Lack of governance

- Dataset sprawl

- Large PBIX files

- Too many visuals

Mitigation:

- Central semantic model

- Incremental refresh

- Aggregations

- RLS/OLS

- Governance COE

## 6. Environment & Architecture

Recommended Enterprise Architecture:

Hadoop / SQL / Netezza

↓

Data Ingestion (ADF / Fabric / SSIS)

↓

Lakehouse / Warehouse

↓

Transformation Layer

↓

Gold Layer / Data Mart

↓

Power BI Semantic Models

↓

Dashboards & Apps

Recommended Power BI Setup:

- Import mode preferred

- Hybrid tables

- Premium capacity

- Deployment pipelines

- Shared semantic models

## 7. Self-Help Documentation

Required Documents:

- KPI Dictionary

- DAX Standards

- Naming Standards

- Security Matrix

- Migration Playbook

- Troubleshooting Guide

Best Practice:

Separate business logic from report layer.

## 8. Phased Execution Plan (Pilot → Waves)

Migration Waves:

- Pilot

- Finance

- Sales

- Operations

- HR

- Legacy Cleanup

Wave Execution:

Discovery → Build → Validate → Deploy → Hypercare

## 9. Tooling Strategy (Automation / Manual)

Automation Opportunities:

- Metadata extraction

- Usage analysis

- Dependency mapping

- SQL extraction

- Validation testing

Recommended Tools:

- MicroStrategy APIs

- Azure Data Factory

- Microsoft Fabric

- Git

- Azure DevOps

- Power BI Admin APIs

Important Reality:

Full automated conversion is not practical due to business logic and DAX redesign requirements.

## 10. Final Deliverables

Business Deliverables:

- Application Inventory

- KPI Catalog

- Dependency Register

- Governance Framework

- Security Model

- Validation Reports

Microsoft Power BI Deliverables:

- Power BI Application Inventory

- Schema Analysis

- Semantic Models

- Optimized DAX Library

- Workspace Governance

- Deployment Pipelines

- Monitoring Dashboards

Critical Success Factors:

- Centralized semantic layer

- Governance

- Business validation

- Performance optimization

Final Recommendation:

Do not perform direct report-to-report migration.

Instead:

Business Domain Consolidation

↓

Semantic Layer Creation

↓

Modern Power BI Analytics Platform